# Weapons – MoSCoW Analysis

| Priority VS | Priority FG | Weapon Name | Estimate Time (week) |
| --- | --- | --- | --- |
| M | M | Magical Bow made from twin blades | 1 |
| M | M | Stumpfolk Staff | 1 |
| S | S | Spear | 1 |
| S | S | Staff | 1 |
| S | C | Sword | 1 |
| S | C | Shield | 1 |
| C | C | Great sword | 1 |
| C | C | Gun Lance | 1 |
| C | C | Gun Blade | 1 |
| C | C | Dual Blades | 1 |